Perfect 👌 Here’s a step-by-step playbook for a Product Manager supporting marketing in the critical 60-day window around a tech app launch (30 days before → 30 days after).

I’ll break it down into weekly actions so it’s crystal clear.

# 🚀 PM Marketing Support Playbook

(30 Days Before → 30 Days After Launch)

## 📅 30–21 Days Before Launch (Preparation & Alignment)

Goal: Set foundation, align on audience, messaging, and channels.

- Define Target Users & Personas

  - Confirm who the app is for (primary personas, pain points, jobs-to-be-done).

  - Deliverable: “Customer Persona Sheet” for marketing & sales.

- Clarify Value Proposition

  - Translate top 3 features into benefits.

  - Deliverable: 1-page “Messaging Framework” → [Problem → Solution → Outcome].

- Competitive Scan

  - PM reviews competitors’ launch messaging, pricing, positioning.

  - Share insights with marketing team → “How we’re different.”

- Landing Page Content Draft

  - PM provides copy points, screenshots, demo script.

  - Review with marketing for polish.

## 📅 20–14 Days Before Launch (Assets & Channels)

Goal: Build launch materials with product accuracy.

- Demo & Walkthroughs

  - PM records a product demo (even rough screen recording) for marketing to cut into social, ads, or launch video.

- Sales/CS Enablement

  - If B2B: Create FAQ doc + “Why Switch?” sheet.

  - If B2C: Draft simple onboarding guide (quickstart email, help center article).

- Marketing Collateral Review

  - PM reviews blog drafts, email campaigns, and ads for product accuracy.

  - Ensure features aren’t overpromised.

## 📅 13–7 Days Before Launch (Dry Runs & Early Buzz)

Goal: Validate everything works and start creating noise.

- Internal Launch Dry Run

  - Pretend it’s launch day: test signup flow, onboarding emails, upgrade path.

  - Fix last-minute UX issues.

- Beta User Stories

  - PM interviews 3–5 beta users, pulls quotes/testimonials.

  - Deliverable: Case study blurbs for landing page/social.

- Influencer/Press Briefing

- PM joins marketing to walk early press/bloggers through the app.

- Provides roadmap context (“What’s next”).

## 📅 Launch Week (Day 0 → Day 7)

Goal: Drive a smooth launch + capture maximum feedback.

- Launch Day Kickoff

- PM on Slack/Zoom with marketing, sales, support to handle surprises.

- Double-check analytics dashboards are firing (signups, activation, errors).

- Social & Community Engagement

- PM joins live Q&A, Twitter/LinkedIn threads, or Product Hunt comments.

- Direct line from users → product.

- Monitor Support Channels

- PM tracks top 10 launch-day questions/issues.

- Creates FAQ updates + quick fixes list for engineering.

## 📅 8–14 Days After Launch (Early Adoption & Feedback)

Goal: Understand initial traction and adoption hurdles.

- Customer Survey (short)

- Ask: Why did you sign up? First impressions? Any blockers?

- Minimum 20+ responses.

- Onboarding Metrics Review

- Activation rate, TTFKA (time to first key action), drop-off points.

- Share insights with marketing → refine messaging.

- Rapid Iteration

- Ship 1–2 quick wins from feedback (bug fixes, onboarding tweaks).

- Announce in-app + via email (keeps momentum).

## 📅 15–30 Days After Launch (Optimization & Scale)

Goal: Transition from launch hype → sustainable growth.

- Retention & Cohort Check

- PM runs 7-day and 30-day retention cohorts.

- Identify which marketing channels brought “sticky” users.

- Message Refinement

- PM + marketing A/B test landing page copy or email subject lines based on survey/interview insights.

- Case Study Content

- Publish first detailed success story with an early customer.

- Use in sales deck + PR.

- Roadmap Alignment

- PM synthesizes launch learnings → adjusts “Now / Next / Later” roadmap.

- Share with leadership + marketing for next campaign planning.

# ⚡ Deliverables Cheat Sheet (PM’s Output)

- ✅ Customer Persona Sheet

- ✅ Messaging Framework (features → benefits → outcomes)

- ✅ Competitor Positioning Snapshot

- ✅ Demo Video / Screenshots

- ✅ Launch FAQ / Onboarding Guide

- ✅ Beta User Quotes/Stories

- ✅ 30-Day Insights Report (activation, churn, survey results)

- ✅ Updated Roadmap (post-launch priorities)

👉 In short:

30 days before launch → PM focuses on messaging accuracy, personas, and launch prep.

30 days after launch → PM focuses on feedback, adoption, and refining both product + marketing.

Would you like me to turn this into a visual timeline (infographic style) so you could hand it to your team as a launch playbook one-pager?